NovelForge

AI-Powered Novel Writing Application

Requirements Document

Version 2.0 - Lightweight Architecture

January 2026

# Executive Summary

NovelForge is a single-user, AI-powered application designed to transform story ideas into professionally crafted novels with minimal user intervention. The system leverages Claude Max subscription for high-quality prose generation while implementing a resilient queue-based architecture that handles rate limits gracefully.

### Key Features

- Fire-and-forget generation: Configure once, receive completed novel

- Agent-based editing: Specialized AI agents for developmental, line, continuity, and copy editing

- Resilient queue system: Automatic pause and resume on rate limits

- Precise session tracking: Waits only until actual reset time, not arbitrary delays

- Zero marginal cost: Leverages existing Claude Max subscription

- Trilogy support: Multi-book continuity tracking and series bible generation

### Technical Stack

- Frontend: Next.js with minimal UI (setup phase only)

- Backend: Node.js with SQLite database

- AI: Claude Code SDK with Max subscription authentication

- Queue: Custom resilient job queue with checkpoint system

# 1. Project Overview

## 1.1 Vision

Transform a story idea into a publication-ready novel through AI-assisted writing that mimics the workflow of a bestselling author with a full editorial team.

## 1.2 User Profile

Single user (the developer) who wants to generate complete novels with minimal hands-on time. The user has a Claude Max subscription and prefers a fire-and-forget approach where initial configuration leads to automated generation.

## 1.3 Success Criteria

- Generate 80,000+ word novels autonomously after initial setup

- Maintain character and world consistency throughout

- Produce prose quality comparable to traditionally published fiction

- Handle rate limits without user intervention

- Complete novel generation within 2-3 days (across multiple sessions)

# 2. System Architecture

## 2.1 Claude Max Integration

The system uses Claude Code SDK authenticated with the user's Max subscription, providing:

| Feature | Max 5x ($100/mo) | Max 20x ($200/mo) |
| --- | --- | --- |
| Usage vs Pro | 5x higher limits | 20x higher limits |
| Messages per session | ~225 messages | ~900+ messages |
| Opus 4.5 access | ~15-35 hours/week | ~60+ hours/week |
| Cost per novel | $0 (included) | $0 (included) |

## 2.2 Lightweight Context Strategy

Each chapter generation uses minimal context (~3,000 tokens vs 37,000 in traditional approaches):

| Component | Tokens | Purpose |
| --- | --- | --- |
| Story DNA | ~300 | Genre, tone, themes, prose style |
| POV Character Core | ~400 | Voice sample, current state, goals |
| Scene Card | ~300 | Location, characters, goal, conflict, outcome |
| Other Characters | ~450 | Mini-profiles for characters in scene |
| Last Chapter Summary | ~200 | Context from previous chapter |
| System Prompts | ~500 | Agent persona and instructions |
| TOTAL | ~2,150 | 90% reduction from full context |

## 2.3 Agent Ensemble

Five specialized AI agents process each chapter in sequence:

- Author Agent - Writes all prose with genre-specific persona

- Developmental Editor - Reviews structure, pacing, character arcs

- Line Editor - Polishes prose, dialogue, sentence craft

- Continuity Editor - Checks cross-book consistency

- Copy Editor - Grammar, punctuation, style consistency

# 3. Resilient Queue System

## 3.1 Core Guarantee

The generation process will NEVER fail due to rate limits. When limits are hit, the system automatically pauses, waits for the precise reset time, and resumes without user intervention.

## 3.2 Session Tracking

The system tracks the exact session start time to calculate precise reset times:

- First request timestamps session start

- Reset time calculated as start + 5 hours

- On rate limit: wait only until actual reset (could be 30 min or 4 hours)

- On resume: clear session tracking, new session starts on first request

## 3.3 Job States

| State | Description | Transition |
| --- | --- | --- |
| PENDING | Waiting to be processed | → RUNNING when picked up |
| RUNNING | Currently being processed | → COMPLETED, PAUSED, or FAILED |
| COMPLETED | Successfully finished | Terminal state |
| PAUSED | Rate limited, will auto-resume | → PENDING on session reset |
| FAILED | Error after 3 retries | Flagged for review |

## 3.4 Recovery Scenarios

| Scenario | System Response |
| --- | --- |
| Rate limit mid-chapter | Save checkpoint, pause, wait for reset, resume |
| Application crash | Recover from checkpoint on restart |
| Computer reboots | Daemon auto-starts, continues queue |
| Network error | Retry up to 3 times with backoff |
| Session resets | Auto-detect, resume immediately |

# 4. User Workflow

## 4.1 Phase 1: Setup (Web UI, ~30 minutes)

- Select genre, subgenre, tone, and themes

- Review 5 generated story concepts

- Select preferred concept (or mix elements)

- Review and edit generated characters

- Review and edit world elements

- Review and edit chapter outline with scene cards

- Click 'Generate Novel' and walk away

## 4.2 Phase 2: Generation (Automated, ~2-3 days)

- System generates each chapter through Author Agent

- Each chapter passes through all editing agents

- Continuity checked against running story bible

- Progress logged and checkpointed

- On rate limit: pause and auto-resume at reset time

## 4.3 Phase 3: Delivery

- Notification when complete

- Download manuscript (DOCX/PDF)

- Download story bible

- Review any flagged issues

- Optionally regenerate specific chapters

# 5. Data Model

## 5.1 Core Entities

### Project

| Field | Type | Description |
| --- | --- | --- |
| id | TEXT | Primary key (UUID) |
| title | TEXT | Project title |
| type | TEXT | standalone ¦ trilogy |
| genre | TEXT | Primary genre |
| status | TEXT | setup ¦ generating ¦ complete |
| story_dna | JSON | Genre, tone, themes, style |
| created_at | DATETIME | Creation timestamp |
| updated_at | DATETIME | Last modified |

### Chapter

| Field | Type | Description |
| --- | --- | --- |
| id | TEXT | Primary key (UUID) |
| book_id | TEXT | Foreign key to book |
| chapter_number | INTEGER | Order in book |
| title | TEXT | Chapter title |
| scene_cards | JSON | Array of scene definitions |
| content | TEXT | Final chapter text |
| summary | TEXT | Generated summary for context |
| status | TEXT | pending ¦ writing ¦ editing ¦ complete |
| word_count | INTEGER | Word count |
| flags | JSON | Issues flagged by editors |

### Session Tracking

| Field | Type | Description |
| --- | --- | --- |
| session_started_at | DATETIME | When first request was made |
| session_resets_at | DATETIME | Calculated reset time (start + 5h) |
| is_active | INTEGER | Whether session is active |
| requests_this_session | INTEGER | Request count for monitoring |

# 6. API Endpoints

## 6.1 Project Management

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/projects | Create new project |
| GET | /api/projects/:id | Get project details |
| PUT | /api/projects/:id | Update project settings |
| DELETE | /api/projects/:id | Delete project |

## 6.2 Generation

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/projects/:id/generate/concepts | Generate 5 story concepts |
| POST | /api/projects/:id/generate/characters | Generate character profiles |
| POST | /api/projects/:id/generate/world | Generate world elements |
| POST | /api/projects/:id/generate/outline | Generate chapter outline |
| POST | /api/projects/:id/generate/start | Start novel generation |
| GET | /api/projects/:id/progress | Get generation progress |
| GET | /api/projects/:id/progress/stream | SSE progress updates |

## 6.3 Export

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/projects/:id/export/docx | Export as Word document |
| GET | /api/projects/:id/export/pdf | Export as PDF |
| GET | /api/projects/:id/export/bible | Export story bible |

# 7. Sprint Plan

8 sprints over approximately 16-20 Claude Max sessions. A Claude session is one 5-hour usage window from your Max subscription (~225 messages for Max 5x, ~900 messages for Max 20x). Each session represents the work that can be completed before hitting rate limits.

## Sprint 1: Foundation (Sessions 1-3)

Goal: Basic infrastructure with Claude Code integration and job queue.

| Task | Points | Description |
| --- | --- | --- |
| Project setup | 3 | Initialize Next.js frontend and Node.js backend |
| SQLite schema | 3 | Create all database tables |
| Claude Code SDK integration | 5 | Auth with Max subscription, basic completions |
| Job queue core | 5 | Queue table, worker loop, job states |
| Session tracking | 5 | Track session start, calculate reset time |
| Rate limit handling | 5 | Detect limits, pause, auto-resume |
| Checkpoint system | 3 | Save/restore job state |
| Basic CLI | 2 | Test commands for queue operations |
| TOTAL | 31 |  |

Deliverables: Working queue system that handles rate limits automatically, Claude Code integration authenticated with Max subscription.

## Sprint 2: Idea Generation (Sessions 4-5)

Goal: Generate and select story concepts through web UI.

| Task | Points | Description |
| --- | --- | --- |
| Web UI shell | 5 | Next.js app with basic layout and routing |
| Genre/preference form | 3 | Input form for story preferences |
| Concept generation prompt | 5 | Prompt engineering for 5 concepts |
| Concept display UI | 5 | Cards showing title, logline, synopsis |
| Concept selection flow | 3 | Select, regenerate, or mix concepts |
| Project creation | 3 | Save selected concept as new project |
| TOTAL | 24 |  |

Deliverables: User can input preferences, see 5 generated concepts, select one to create a project.

## Sprint 3: World & Characters (Sessions 6-7)

Goal: Generate and edit characters and world elements.

| Task | Points | Description |
| --- | --- | --- |
| Story DNA generator | 5 | Generate tone, themes, prose style |
| Character core generator | 5 | Generate protagonist with voice sample |
| Supporting cast generator | 5 | Antagonist, mentor, sidekick, etc. |
| Character editing UI | 5 | Edit name, traits, voice, relationships |
| World element generator | 5 | Locations, factions, magic/technology |
| World editing UI | 3 | Edit and add custom elements |
| Story bible storage | 3 | Store all elements in database |
| TOTAL | 31 |  |

Deliverables: Complete character cast and world bible, all editable before generation.

## Sprint 4: Outline Generation (Sessions 8-9)

Goal: Generate chapter outline with scene cards.

| Task | Points | Description |
| --- | --- | --- |
| Structure selector | 3 | Choose 3-act, Save the Cat, etc. |
| Act breakdown generator | 5 | Generate high-level act structure |
| Chapter outline generator | 8 | Generate chapter summaries |
| Scene card generator | 8 | Detailed scene cards per chapter |
| Outline editing UI | 5 | Drag/drop, edit, add chapters |
| Start generation button | 2 | Trigger full generation queue |
| TOTAL | 31 |  |

Deliverables: Complete outline with scene cards, ready for chapter generation.

## Sprint 5: Chapter Generation (Sessions 10-12)

Goal: Core chapter writing engine with Author Agent.

| Task | Points | Description |
| --- | --- | --- |
| Context assembly | 5 | Build minimal context from story DNA, chars, scenes |
| Author Agent persona | 5 | System prompt with genre-specific voice |
| Chapter generation job | 8 | Write chapter from scene cards |
| Chapter summary generator | 3 | Generate summary after writing |
| State update system | 5 | Update character states, story bible |
| Progress tracking | 5 | Track chapters written, time estimates |
| TOTAL | 31 |  |

Deliverables: System can generate chapters sequentially with proper context management.

## Sprint 6: Editing Agents (Sessions 13-14)

Goal: Full editing pipeline with specialized agents.

| Task | Points | Description |
| --- | --- | --- |
| Developmental Editor agent | 5 | Structure, pacing, arc analysis |
| Line Editor agent | 5 | Prose quality, dialogue, showing vs telling |
| Continuity Editor agent | 8 | Cross-chapter/book consistency |
| Copy Editor agent | 3 | Grammar, punctuation, style |
| Auto-revision loop | 5 | Author revises based on dev editor feedback |
| Flag system | 3 | Flag unresolved issues for review |
| Edit job integration | 3 | Add edit jobs to generation pipeline |
| TOTAL | 32 |  |

Deliverables: Full editing pipeline runs automatically after each chapter.

## Sprint 7: Export & Dashboard (Sessions 15-16)

Goal: Export finished manuscripts and show progress.

| Task | Points | Description |
| --- | --- | --- |
| DOCX export | 8 | Formatted manuscript with chapters |
| PDF export | 5 | Print-ready PDF generation |
| Story bible export | 5 | Characters, world, timeline document |
| Progress dashboard | 5 | Visual progress with time estimates |
| Flagged issues UI | 3 | Review and resolve editor flags |
| Chapter regeneration | 3 | Regenerate specific chapters on request |
| TOTAL | 29 |  |

Deliverables: Download complete manuscripts, view progress, handle flagged issues.

## Sprint 8: Trilogy & Polish (Sessions 17-20)

Goal: Multi-book support and production readiness.

| Task | Points | Description |
| --- | --- | --- |
| Multi-book projects | 5 | Project contains multiple books |
| Cross-book continuity | 8 | Track characters, timeline across books |
| Series bible generator | 5 | Combined bible for entire series |
| Book transition summaries | 3 | Summary documents between books |
| Testing and bug fixes | 8 | End-to-end testing, edge cases |
| Documentation | 3 | User guide, API docs |
| TOTAL | 32 |  |

Deliverables: Full trilogy support, production-ready application.

# 8. Sprint Summary

A Claude session = one 5-hour Max subscription usage window. With Max 5x, expect ~225 messages per session. With Max 20x, expect ~900 messages per session.

| Sprint | Sessions | Focus | Points |
| --- | --- | --- | --- |
| 1 | 1-3 | Foundation: Queue, Claude Code, Session Tracking | 31 |
| 2 | 4-5 | Idea Generation: Concepts, Selection | 24 |
| 3 | 6-7 | World & Characters: Profiles, Editing | 31 |
| 4 | 8-9 | Outline: Structure, Scene Cards | 31 |
| 5 | 10-12 | Chapter Generation: Author Agent | 31 |
| 6 | 13-14 | Editing Agents: Dev, Line, Continuity, Copy | 32 |
| 7 | 15-16 | Export: DOCX, PDF, Dashboard | 29 |
| 8 | 17-20 | Trilogy: Multi-book, Polish | 32 |
| TOTAL | ~20 sessions |  | 241 |

## 8.1 Milestones

| Session | Milestone | Deliverable |
| --- | --- | --- |
| 3 | Queue System Complete | Rate limit handling works automatically |
| 5 | Idea Phase Complete | Can generate and select story concepts |
| 9 | Planning Phase Complete | Full outline with scene cards ready |
| 14 | Writing Phase Complete | Can generate edited chapters |
| 16 | Export Complete | Can download finished manuscripts |
| 20 | Production Ready | Full trilogy support, documented |

# 9. Technical Specifications

## 9.1 Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | Next.js 14+ | React-based web UI |
| Backend | Node.js + Express | API server |
| Database | SQLite | Single-file, no setup required |
| AI | Claude Code SDK | Max subscription integration |
| Queue | Custom (SQLite-backed) | Resilient job processing |
| Export | docx-js, PDFKit | Document generation |

## 9.2 Non-Functional Requirements

| Requirement | Target | Notes |
| --- | --- | --- |
| Chapter generation time | < 5 minutes | Using Claude Opus 4.5 |
| Resume after rate limit | < 1 minute | After session reset |
| Database size | < 100 MB | Per project |
| Checkpoint frequency | Every job | No work lost on crash |
| Max chapters per book | 50 | Configurable |

## 9.3 File Structure

novelforge/

├── frontend/           # Next.js application

│   ├── app/            # App router pages

│   ├── components/     # React components

│   └── lib/            # Utilities

├── backend/            # Node.js API

│   ├── routes/         # API endpoints

│   ├── services/       # Business logic

│   ├── agents/         # AI agent definitions

│   ├── queue/          # Job queue system

│   └── db/             # Database schema

├── data/               # SQLite database

└── exports/            # Generated manuscripts

# 10. Risk Management

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Claude Code SDK changes | Medium | High | Abstract SDK calls behind wrapper |
| Rate limits too restrictive | Low | Medium | Efficient context, batch operations |
| Generation quality inconsistent | Medium | High | Multi-pass editing, human review option |
| Context window exceeded | Low | High | Lightweight context strategy, summarization |
| Session tracking fails | Low | Medium | Conservative fallback (30 min wait) |
| Max subscription price increase | Low | Low | API fallback option available |

# 11. Glossary

| Term | Definition |
| --- | --- |
| Story DNA | Core story attributes: genre, tone, themes, prose style |
| Character Core | Lightweight character profile for context injection |
| Scene Card | Detailed scene specification: POV, goal, conflict, outcome |
| Session | 5-hour usage window for Claude Max subscription |
| Checkpoint | Saved state allowing job recovery after interruption |
| Story Bible | Complete reference of characters, world, and timeline |
| Agent | Specialized AI persona for specific editorial task |

— End of Document —

NovelForge Requirements v2.0 | January 2026